## Slide 1: ITP Quality Approach

## Slide 2: “Quality is everyone’s responsibility.” - W. Edwards Deming

## Slide 3
Testing Pyramid
Currently Largely Manual
Automated in Pipeline
Blue/Green and Canary
Unit
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Production Smoke
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Vulnerability

## Slide 4: Quality Assurance Process – starting point
Development
Review Swarm
Code Review
Production Readiness
Deployment
Engineer’s Local Dev
Shared Dev. Env.
Shared Dev/PA
Production
Acceptance Review
E
E
E
E
E
QA
PO
PO
UX
UX
TL
E
E
QA
TL
Engineers (paired or solo) write automated tests via TDD.
Team members review stories ad hoc with engineers before PR. Code & tests refactored as needed.
Code review requires two thumbs up; one must be tech lead. Code & tests refactored as needed.
Product owner accepts all stories based on evidence from engineers, consults with team as needed.
QA and/or engineers write additional tests and QA perform manual tests as needed.
E
E
E
E
QA
PO
TL
Engineer
Quality Assurance
Product Owner
User Experience Designer
Tech Lead
TL
E
E
Run user journey tests, manual smoke tests & canary tests in production
Automated Regression
VSA
Value Stream Architect
TL
UX
E
PO
VSA

## Slide 5: Defect Management Process
Development
Review Swarm
Code Review
Production Readiness
Deployment
Engineer’s Local Dev
Shared Dev. Env.
Shared Dev/PA
Production
Acceptance Review
E
QA
PO
UX
TL
Issues may be found by engineers, PO, or UX. Issues are fixed as they are found; no defects are recorded.
Outside the box “Missed requirements” may be added to the ACs of a story or entered as a new story.
Issues and comments are added to pull requests as they are reviewed and refactored. No defects are entered.
PO may reject a story if ACs are not met or are missing .Defects may be created or story can be blocked but this is up to team. Outside the box “Missed requirements” may be added to the ACs of a story or entered as a new story.
Defects or issues found during end-to-end testing in PA are added to ALM and to the User Story/Feature in Rally.
End state goal is to have all defects and stories in Jira.
Engineer
Quality Assurance
Product Owner
User Experience Designer
Tech Lead
Change failures impacting customers in production (“escaped defects”) are entered as Service Now INC tickets
Security vulnerabilities are also entered as Service Now INC tickets
Automated Regression
VSA
Value Stream Architect
Code is refactored as part of TDD, issues are caught by pair. No defects are recorded.
Notes: How does Prod Support team interact?
How does team use ALM and Rally to track defects in backlog?
How does team use Service Now/Rally to track defects in backlog? INC
Who is triaging and defining defects/issues? What forums are needed?
ALM vs. Rally

## Slide 6: Testing Responsibilities – Starting Point
Engineers
Automated Unit Tests Automated Contract Tests Automated Integration Tests: Happy Path, Failure Scenario, Edge Case Scenario, etc. (separate stories) Automated UI Tests: Happy Path, Failure Scenario, Edge Case Scenario, etc. (separate stories) Automated Performance Tests Automated User Journey tests for prod deployments
Automation & Manual QA
Augment and enhance automated integration test and UI Automation test suites (in collaboration with engineers) Enhance end-to-end automation testing Manual End-to-End tests as needed Manual test case management in ALM & evidence documentation for SDLC Defect triage, tracking, reporting
Pipeline
Automated test case management & evidence documentation for SDLC AppScan for UI (future) Disruptive Tests (future) Automated Cross Browser Tests (future)
PO
Validating acceptance criteria are met at acceptance review. Production validation, with assistance from QA & engineers.

## Slide 7: Testing Responsibilities – Future State
Engineers
Automated Unit Tests Automated Contract Tests Automated Integration Tests: Happy Path, Failure Scenario, Edge Case Scenario (separate stories) Automated UI Tests: Happy Path, Failure Scenario, Edge Case Scenario (separate stories) Automated Performance Tests Automated User Journey tests for prod deployments Management of all functional use cases, data conditions, business rules & full suite of test scenarios (combined effort with Product Owner)
QA Architects
Augment and enhance automated integration test and UI Automation test suites (in collaboration with engineers) Test data strategy & management Automation test strategy & team coaching Test Tool selection, strategy & team coaching
Pipeline
Automated test case management & evidence documentation for SDLC Contrast Vulnerability Tests Backwards Compatibility Tests AppScan for UI Disruptive Tests Automated Cross Browser Tests Automated Smoke Tests
Scrum Masters
Defect triage, tracking, reporting
PO
Validating acceptance criteria are met at acceptance review. Production validation, with assistance from QA & engineers.

## Slide 8: Grooming / Development Quality Approach – starting point
Grooming
Consider all testing when sizing a story
Use BDD acceptance criteria when defining a story
Development
Using TDD (always) and pair programming (when valuable), pair writes:
  Automated Unit Tests (backend and frontend)
  Automated UI Tests
  Automated Integration tests
  Contract Tests
  Any mocks needed to flesh out requirements for virtualizing a service
Engineers think “How can I break it?” and adopt the QA mindset
Code Reviews

## Slide 9: Review Swarm Quality Approach- starting point
The review swarm is triggered when an engineer completes initial development of a story
  Running on local engineer’s machine
  Reviews are “over the shoulder” or via Webex
  Reviews are ”ad hoc” rather than scheduled, happen as stories are completed throughout the sprint
Issues found in the review swarm are resolved before pull request and code review
  Significant refactoring is often needed after Design/PO review (e.g. edge cases, design issues)
  Capturing changes while still in development allows engineers to quickly fix issues
  Avoids churn and lost time passing the story back-and-forth between reviewers
After all reviews are complete and issues are remediated, engineers issue a pull request (PR) for the shared development environment.
Code Reviews
Notes: What happens when someone is out? (ASK GFS TEAM)

## Slide 10: Code Review Quality Approach - starting point
Code reviews are recommended whether work is paired or solo, and are triggered by PRs.
Upon creating the PR a build will be triggered; if build and tests pass, code review begins.
  “Two thumbs up” are required for code to be merged.
  One thumbs up should be from another engineer or engineer pair (if pairing, code reviews are completed as a pair)
  One thumbs up should come from the team’s tech lead
  For DFS applications the team does not own, code review is required from the team that owns the application.
The code review will be handled within the cross-functional team
Once code review is complete and two thumbs up are provided, the engineer or engineer pair that wrote the story completes the merge to shared dev environment.
Code Reviews

## Slide 11: Acceptance Review Quality Approach
After code review is complete, the Product Owner gives the final stamp of approval before the story is prepared for deployment. This approval is recorded in pipeline for audit purposes.
There is no formal “demo” required, Product Owner picks up stories as soon as code review is complete.
Product Owner can pull in any team member needed to validate a story is ready to accept (e.g. VSA, Tech Lead, Designer, Engineers), but PO is responsible for accepting the story. This includes both functional and non-functional (“technical”) stories.
Code Reviews

## Slide 12: Production Readiness Quality Approach
During end-to-end testing in PA, additional scenarios, account conditions, or other issues may be discovered. The team should attempt to automate as much as possible into the pipeline.
Issues should be added to the team’s backlog as a defect or new story for the team to resolve before deployment.
Code Reviews

## Slide 13
Unit Tests
Unit tests are the foundation of a healthy testing pyramid.
Aim for high code coverage, 80%+
Written by team engineers using Test Driven Development practices.
Backend tests written in Junit or other framework (team has autonomy).
Unit testing of static or private methods usually handled by Powermock.
Frontend tests framework likely to be Jest for React and Enzyme extension. React TDD also an option.
When pipeline is run, evidences are stored to Nexus.
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability

## Slide 14
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability
Contract Tests
Used at integration points to verify microservices with which there are dependencies
Written by team engineers during development, using Spring Cloud Contracts.
Write for all services under team’s control.
For DFS services team does not control we should request to use Spring Cloud but recognize it may not be possible.
For 3rd party external services, get the versioned API and as much documentation as possible.
Evidences are stored to Nexus.

## Slide 15
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability
Integration Tests
Team goal is to automate all integration tests, from happy path tests and failure scenario to edge case tests.
Use Mock MVC, Wiremock, Virtualized Service (Hoverfly, etc.) depending on the use case.
To flush out all the conditions, learn proper request and response to mock, work in PA with conditioned test accounts.
Every flow could have positive and negative scenarios to incorporate; integration will keep evolving as more conditions are learned.
Any new scenario discovered is added to team’s backlog as a new user story to work.
Evidences saved to Nexus.
Questions to consider: How do we make sure that we get all the scenarios from business that we need to account for? Who do we work with for the different use cases?

## Slide 16
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability
Backwards Compatibility Tests
These tests are database migration specific. With a Domain driven design approach, the cross functional team implements the entire feature end-to-end (including database).
Database migrations can affect production during deployment. When you migrate a new table with even minor changes, it could break production.
Team first makes the changes in prod, then does conversion to migrate data, then runs checks.
Uses homegrown Jenkins code from Acquisitions pipeline. Handled automatically by the pipeline.
Evidences saved to Nexus.

## Slide 17
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability
Performance & Vulnerability Tests
Performance tests:
  Triggered in the pipeline using JMeter or Gatlin. They are run against the load test space in PCF.
  Written by engineers
Vulnerability tests:
  Built into pipeline using Contrast.
  The external SDK libraries should also scanned for vulnerabilities using Contrast.
  For UI, use AppScan.
Evidences saved to Nexus.

## Slide 18
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability
Regression & Mutation Tests
Teams should run full regression on all automated tests on a nightly basis; this can be automated via a bot.
Mutation Testing validates that unit tests are being written with high quality. It mutates (changes) certain statements in the source code and checks if the test cases are able to find the errors. Software like PIT is used to run these checks.

## Slide 19
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability
Cross-Browser Tests
Checks the compatibility of the app across multiple web browsers. Currently manual testing using CBT tools.
Team should seek to automate the cross browser testing into the pipeline.

## Slide 20
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Vulnerability
Disruptive Tests
Disruptive Tests measure Site Reliability Engineering (SRE) best practices.
Introduce chaos to the infrastructure and test the resiliency of the infrastructure. E.g. Chaos Monkey suite of tools.
This is not currently in use at Discover but it is recommended.
Would be a collaboration between infrastructure and the teams.
Prod Smoke

## Slide 21
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Prod Smoke
Vulnerability
End-to-End Tests
Checks test scenarios for downstream systems we can’t access as APIs.
In an ideal, fully modernized world there would be no need for end-to-end testing.
Until we have full test automation and contracts in place with all APIs, we need to have end-to-end to cover all possible scenarios in PA.
Abbreviate end-to-end so that we are only testing scenarios we can’t automate.

## Slide 22
Unit/UI
Contract
Integration
Backwards Compatibility
Performance
Disruptive
End-to-End
Cross Browser
Regression & Mutation
-Prod- -Readiness-
-----Every Build-----
---Deployment---
-------Nightly-------
Production Smoke
Vulnerability
Production Deployment
Execute blue/green deploys
Execute canary deploys to live traffic monitoring to a small percentage of traffic on one instance while checking for errors in AppD
Automated production smoke tests checking connections, production JWT security, healthy infrastructure components, etc.
Notes: AVS - monitor errors in ApD
For canary
Automated smoke tests, checking connections, JWT tokens, prod
Environment related, credentials active, infra components stable - ping all of them